## Slide 1
AEROSPACE & DEFENCE ENTERPRISE PROPOSAL
Strategic CXO Dashboards for Hical Technologies
Unlocking S/4HANA Dormant Data: 3 High-Velocity Executive Cockpits Powered by Native SAP HANA Calculation Views & Microsoft Power BI
• Client: Hical Technologies Private Limited (Aerospace, Defence & Electromechanical)
• Technology Stack: SAP S/4HANA In-Memory Calculation Views + Microsoft Power BI DirectQuery
• Commercial Model: Fixed-Price Per-Report Commercials @ ₹10,00,000 INR each (₹30,00,000 INR Total)
• Project Duration: 10-Week Agile Execution across 5 Structured Milestone Gates
• Core Objectives: Cash Flow Acceleration, 52-Week Sourcing Pipeline, Real-Time Batch Costing & COPQ
THE 3 STRATEGIC COCKPITS
COCKPIT 1: CASH FLOW & FULFILLMENT
Dispatch SLAs, Expected Inbound Materials, AR/AP Liquidity Runway, Liquidated Damages Risk Tracker.
COCKPIT 2: 52-WEEK SOURCING PIPELINE
52-Week Horizon, Part Traceability, Subcontractor Special Stock 'O', Critical Component Predictor.
COCKPIT 3: MANUFACTURING & BATCH COST
Full-Kitting Verification, Batch Costing (Standard vs. Actual), COPQ Scrap Engine, WIP Aging Matrix.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
01 / 13

## Slide 2
CONTEXT & PROBLEM FRAMING
Aerospace Manufacturing Reality: The Dormant Data Bottleneck
Why transactional depth inside S/4HANA without high-velocity analytics leads to trapped working capital and reactive decisions
Precision Aerospace Constraints
• AS9100D & NADCAP: Zero-defect mandates where component deviation halts entire assemblies.
• Multi-Level Indented BOMs: Complex assemblies (actuators, motors, cable harnesses) spanning 6-10 tiers.
• Long-Lead Buffers: Raw material cycles of 26 to 52 weeks requiring tight procurement coordination.
• Subcontractor Job-Work: Specialized plating, heat-treatment, and winding dependencies.
The 'Dormant Data' Paradox
• Transactional Silos: S/4HANA records millions of rows, but insights remain locked in deep tables.
• Spreadsheet Dependency: Planners stitch together manual weekly Excel exports with high latency.
• Lagging Month-End Signals: Cost variances, scrap leakage, and overtime appear weeks after occurrence.
• No Unified Visibility: Absence of real-time bridge linking finance with factory-floor execution.
Financial & Business Bleed
• Trapped Working Capital: Buffer stock and unmonitored WIP accumulate across machine stations.
• Liquidated Damages Risk: Late delivery penalties (0.5%-1% per week) threaten defense contract margins.
• Job-Work Leakage: Material issued to external subcontractors lacks real-time yield/scrap tracking.
• Unplanned Expediting: Emergency weekend overtime and spot-freight erode gross profit.
The Strategic Imperative
• In-Memory Push-Down: Leverage native SAP HANA Calculation Views to eliminate batch ETL lag.
• Sub-Second Power BI Cockpits: Deliver live executive direct-query without burdening live OLTP.
• Proactive Early Warnings: Anticipate shortages 60-90 days early and protect project EBITDA.
• Audit-Grade Reconciliation: Guarantee mathematical harmony with General Ledger (ACDOCA).
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
02 / 13

## Slide 3
TECHNICAL ARCHITECTURE
Enterprise Solution Architecture: Zero-ETL In-Memory Push-Down
Connecting SAP S/4HANA Database Internals natively to Microsoft Power BI via DirectQuery
LAYER 1: S/4HANA DATABASE TABLES
Transactional Core (Single Source of Truth)
• Financial Universal Journal: ACDOCA, BSID, BSIK, BKPF (Open items, AP/AR liabilities, GL entries)
• Inventory & Movements: MATDOC / MSEG, MARC, MARD (Real-time stock, movement types 101, 541, 551)
• Production & Costing: AFKO, AFPO, AFRU, RESB, AUFM, CKIS, KEPH (Work orders, confirmations, standard BOM)
• Purchasing & Logistics: EKKO, EKPO, EKET, EKKN, VBAK, VBAP, LIKP, LIPS (PO lines, sales schedule lines)
• Quality & Subcontracting: QALS, QMEL, Special Stock 'O' (Inspection lots, defects, vendor balances)
LAYER 2: SAP HANA CALCULATION VIEWS
In-Memory Engine & Push-Down Logic
• Star-Join Architecture: High-speed dimensional joins between facts and master data without Cartesian drag.
• Recursive BOM Procedures: In-engine recursive traversal of 6-10 level indented BOM hierarchies in milliseconds.
• Workload Management (WLM): Resource-group bounding ensuring zero CPU starvation for transactional users.
• Material Movement Unions: Partition-aware projection filters consolidating production and inventory movements.
• Data Pruning & Optimization: Push-down SQL hints and temporal windows reducing query load by 85%.
LAYER 3: POWER BI EXECUTIVE COCKPIT
DirectQuery / Dual-Storage Semantic Layer
• DirectQuery Connectivity: Direct sub-second query execution against HANA DB Server layer (ODBC/HDB).
• Advanced DAX Calculations: Dynamic Net Liquidity Runway, Contract LD Exposure, COPQ Leakage, WIP Aging.
• Executive UI/UX Design: Board-ready dark/light themes, executive summary KPI cards, and drill-throughs.
• Row-Level Security (RLS): Role-based authorization mirroring SAP user profiles across plants and functions.
• On-Premise Gateway Clustering: High-availability gateway cluster ensuring seamless, secure data traversal.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
03 / 13

## Slide 4
EXECUTIVE DASHBOARD 1 | DAILY - WEEKLY - MONTHLY
Cockpit 1: Executive Cash Flow & Operational Fulfillment
Synchronizing Customer SLAs, Inbound Supply, Supplier Payables, and Predictive Liquidity Runway
Scheduled Shipments & Pipeline
• Committed vs. Actual Dispatch: Track sales line delivery dates vs. current shipping status.
• OTIF Performance: On-Time In-Full metrics segmented by customer program and division.
• Revenue Pipeline: Confirmed orders ready for invoicing across daily and weekly horizons.
Expected Inbound Raw Materials
• Open Vendor PO Lines: Scheduled dock deliveries cross-referenced with vendor commitments.
• In-Transit ASN Visibility: Early notice of incoming raw materials to stage receiving bays.
• Supply Reliability Score: Vendor delivery date adherence tracking to isolate unreliable suppliers.
Supplier Payments Due (AP)
• AP Liability Aging: Payables grouped into 30/60/90-day buckets based on credit terms.
• Cash Discount Capture: Identification of early-settlement discounts to optimize treasury outflow.
• Critical Vendor Exposure: Payables prioritization for single-source aerospace suppliers.
Customer Payments Incoming (AR)
• AR Collection Aging: Open receivables tracking by customer tier and defense agency.
• Milestone Billing Realization: Unbilled milestone tracking tied to engineering and FAT sign-offs.
• DSO Optimization: Real-time Days Sales Outstanding telemetry to accelerate collections.
STRATEGIC ENHANCEMENTS BY LUMBINI ELITE:
1. Net Liquidity Runway Simulator: Predictive cash flow modeling simulating AR inflow vs. AP outflow under 30/60/90-day stress scenarios to protect bank covenants. | 2. Late Delivery Risk & Liquidated Damages (LD) Tracker: Algorithmic penalty calculation correlating routing delays with defense contract penalty clauses, protecting 1–3% of top-line revenue.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
04 / 13

## Slide 5
EXECUTIVE DASHBOARD 2 | ROLLING 52-WEEK VIEW
Cockpit 2: Procurement & Subcontracting 52-Week Pipeline
Forward Sourcing Visibility, Component-to-Part Traceability, and Subcontractor Special Stock Control
Scheduled vs. Confirmed PO Releases
• 52-Week Sourcing Pipeline: Continuous forward visibility comparing MRP requisition demand with actual PO releases.
• Uncommitted Demand Identification: Highlighting open requirements lacking supplier contracts.
• Purchase Budget Adherence: Monitoring committed capital against approved procurement budgets.
Component-to-Part Traceability
• Parent-Child Lineage: Direct linkage mapping open purchase order line items to SFG and FG assemblies.
• Customer Program Allocation: Visibility into which defense programs are impacted by specific delayed lines.
• Engineering Revision Tracking: Verifying mil-spec component drawing revisions before PO issuance.
Vendor Performance & Concentration
• Spend Concentration (HHI): Identifying dangerous single-source vendor vulnerabilities on critical commodities.
• Quoted vs. Actual Lead Time: Tracking supplier lead-time drift across precision alloys and electronic parts.
• Supplier On-Time Delivery: Objective scorecard to strengthen quarterly vendor negotiations.
Subcontractor Job-Work Operations
• Special Stock 'O' Tracking: Full visibility into material issued to external vendors (541/542 movements).
• Aging of Material with Vendors: Highlighting raw materials held at job-workers beyond acceptable cycle times.
• Outside Processing Balance: Real-time valuation of inventory residing outside plant premises.
STRATEGIC ENHANCEMENTS BY LUMBINI ELITE:
1. Subcontractor TAT & Stage Yield/Scrap Tracker: Monitors exact turnaround cycle times and scrap/yield discrepancies across external processors, recovering lost material. | 2. Critical Path Component Shortage Predictor: Predictive heuristic flagging components with Lead Time > 16 weeks where projected stock breaches safety levels, warning buyers 60–90 days ahead.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
05 / 13

## Slide 6
EXECUTIVE DASHBOARD 3 | SHIFT & BATCH COSTING
Cockpit 3: Manufacturing Operations & Batch Cost Intelligence
MRP Readiness, Real-Time Batch Cost Variances, Work-in-Progress (WIP) Aging, and COPQ
MRP Readiness & Kitting Operations
• Pre-Release Kitting Checks: Verification of 100% component availability prior to releasing production orders.
• Short-Supply Alerts: Instant notification of missing hardware or fasteners to halt premature staging.
• Staging Bay Velocity: Tracking kit movement from raw stock picking to work-center delivery.
Batch Costing Variance Engine
• Material Actual vs. Standard: Real-time detection of component substitution or excessive material consumption.
• Machine & Labor Hour Variances: Comparison of confirmed operation hours (AFRU) against standard routing.
• Job-Order Profitability: Live gross margin calculation per batch before goods receipt to finished stock.
Cross-Functional Decision Engine
• Work-Center Utilization: Overall Equipment Effectiveness (OEE) and capacity loading on critical CNC machines.
• Line Throughput Velocity: Cycle time tracking across winding, machining, assembly, and testing bays.
• Capacity Bottleneck Isolation: Early warning when station queues exceed rated capacity limits.
Shift Performance & Operations Control
• Operator & Shift Efficiency: Hourly confirmation output tracking across production shifts.
• Setup vs. Run Time Ratios: Highlighting excessive machine setup and changeover times.
• Dispatch Readiness: Finished batch certification status for final QA and shipping handover.
STRATEGIC ENHANCEMENTS BY LUMBINI ELITE:
1. Cost of Poor Quality (COPQ) & Scrap Leakage Engine: Drills down scrap costs (551/552) to work centers, tool sets, and shifts, identifying root causes to preserve 2-4% gross margin. | 2. WIP Valuation & In-Process Ageing Matrix: Real-time valuation of semi-finished stock categorized by dwelling age (<15, 16-30, 31-60, >60 days), releasing trapped working capital.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
06 / 13

## Slide 7
DELIVERABLE MANIFEST | 18 TOTAL EXECUTIVE REPORTS
Cockpit Report Inventory: Itemized Deliverables by Cockpit
Itemized Architecture: Exactly 6 Dedicated Production Reports Per Cockpit Across Finance, Sourcing, and Manufacturing
TOTAL COCKPIT SUITES
3 Executive Suites
TOTAL DELIVERABLE REPORTS
18 Production Reports
REPORTS PER COCKPIT
6 Reports Each (4 Core + 2 Strategic)
UNIT COMMERCIAL ALIGNMENT
~₹1.67L / Report (₹10.0L / Suite)
COCKPIT 1: CASH FLOW & FULFILLMENT
6 Dedicated Reports (4 Core + 2 Strategic) | Finance & SCM
• 1.1 Scheduled Shipments & Dispatch Pipeline Line-item tracking of customer orders vs. dispatch dates, OTIF %, and backlog velocity.
• 1.2 Expected Inbound Materials & Bay Staging Open vendor PO lines, in-transit ASN visibility, and dock arrival staging readiness.
• 1.3 Supplier Payables (AP Due) & Liability Aging Payables aging (30/60/90 days), cash discount capture, and vendor credit exposure.
• 1.4 Customer Receivables (AR Due) & Cash Realization Open AR aging, customer tier DSO optimization, and unbilled defense milestone claims.
• 1.5 [Strategic] Net Liquidity Runway Simulator Multi-scenario cash burn forecasting (AR vs. AP) under 30/60/90-day stress to safeguard covenants.
• 1.6 [Strategic] Late Delivery Risk & LD Penalty Tracker Algorithmic penalty scoring correlating routing delays with contract LD clauses (protecting 1–3% margin).
COCKPIT 2: PROCUREMENT 52-WEEK PIPELINE
6 Dedicated Reports (4 Core + 2 Strategic) | Sourcing & Job-Work
• 2.1 52-Week Sourcing Pipeline & PO Releases Forward rolling demand vs. confirmed POs, uncommitted PR gaps, and purchase budget adherence.
• 2.2 Component-to-Part Traceability & Program Lineage Multi-tier BOM lineage mapping open PO lines directly to SFG/FG and end-customer defense programs.
• 2.3 Vendor Concentration & Lead-Time Volatility Herfindahl spend concentration (HHI), quoted vs. actual lead-time drift, and supplier scorecards.
• 2.4 Subcontractor Job-Work & Special Stock 'O' Materials issued to platers/heattreaters (541/542), vendor possession aging, outside processing valuation.
• 2.5 [Strategic] Subcontractor TAT & Stage Yield/Scrap Outside cycle times (TAT) and stage yield loss at external job-workers to stop untracked material bleed.
• 2.6 [Strategic] Critical Path Component Shortage Predictor Predictive heuristic flagging items with lead times >16 wks before buffer stock breaches safety thresholds.
COCKPIT 3: MANUFACTURING & BATCH COSTING
6 Dedicated Reports (4 Core + 2 Strategic) | Operations & Quality
• 3.1 Pre-Release MRP Kitting Readiness Gate Automated 100% component availability validation prior to releasing production orders (RESB/AFPO).
• 3.2 Batch Costing Variance Engine (Actual vs. Std BOM) Material price/usage variance, confirmed machine/labor hours (AFRU) vs. standard routing.
• 3.3 Work-Center Utilization (OEE) & Line Throughput CNC machine capacity loading, queue bottleneck telemetry across winding, machining, and testing.
• 3.4 Shift Operations & Daily Floor Telemetry Hourly operator confirmation velocity, machine setup vs. run ratios, and QA dispatch readiness.
• 3.5 [Strategic] Cost of Poor Quality (COPQ) Scrap Leakage Inspection defect logging (551/552) attributed to work centers, tool sets, and shifts (2–4% margin recovery).
• 3.6 [Strategic] WIP Valuation & In-Process Ageing Matrix Financial valuation of stalled semi-finished stock categorized by dwelling age (<15, 16–30, 31–60, >60 days).
COMPLETE 4-LAYER TURNKEY STACK PER REPORT: All 18 reports include: ① SAP HANA Push-Down Calculation Views | ② Power BI DirectQuery Interactive Semantic Models | ③ ACDOCA / MATDOC GL Reconciliation | ④ Dynamic Role-Based Security (RLS) & UAT Sign-Off
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
07 / 13

## Slide 8
GOVERNANCE & IMPACT MATRIX
The 5 W’s Strategic Evaluation Matrix
Mapping Organizational Personas, Data Entities, Cadences, and P&L/EBITDA Drivers across Cockpits
COCKPIT / MODULE | WHO (Personas) | WHAT (Core Metrics & Scope) | WHEN (Cadence) | WHERE (S/4HANA Tables) | WHY (EBITDA & Cash Impact)
Dashboard 1: Cash Flow & Fulfillment | CFO, VP Finance, Commercial Director, CEO | Scheduled dispatches vs. SLAs, Inbound materials, AP/AR aging, Liquidity Runway simulation, LD penalty exposure. | Daily 06:00 AM & Intraday on-demand before bank clearing runs. | ACDOCA, BSID, BSIK, VBAK, VBAP, LIKP, LIPS. DirectQuery View. | Accelerates Free Cash Flow; captures cash discounts; eliminates 1-3% revenue loss from liquidated damages.
Dashboard 2: 52-Week Sourcing Pipeline | CPO, VP Supply Chain, Lead Commodity Buyers | 52-week PO releases vs. demand, Component-to-part traceability, Vendor concentration, Subcontractor TAT/Yield, Shortage predictor. | Daily morning refresh; Weekly rolling 52-week planning cycle. | EKKO, EKPO, EKET, EKKN, EBAN, LFA1, MSEG (541/542). Star-Join Cube. | Prevents spot freight premiums; mitigates single-source supplier risks; recovers lost job-work material.
Dashboard 3: Manufacturing & Batch Cost | COO, VP Operations, Plant Directors, Cost Controller | Full-kitting readiness %, Batch actual vs. standard cost variance, Line utilization (OEE), COPQ scrap drill-down, WIP aging. | Shift-wise (3x daily) for kitting; Daily for batch cost & scrap review. | AFKO, AFPO, AFRU, RESB, AUFM, CKIS, KEPH, QALS. In-memory Cube. | Releases 10-18% trapped WIP; prevents missing-part line halts; recovers 2-4% gross margin leakage from scrap.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
08 / 13

## Slide 9
TECHNICAL JUSTIFICATION
Deep Database Internals: The Engineering Rigor Behind the Value
Establishing why enterprise-grade S/4HANA analytics demands specialized database in-memory engineering
In-Memory Star-Joins & Recursive BOMs
• Multi-Tier BOM Traversal: Hical's electromechanical assemblies feature 6-10 level indented BOMs. Recursive calculation views process parent-child links in milliseconds, avoiding memory overflow.
• Cartesian Elimination: Joining material movements (MATDOC/MSEG/AUFM) with confirmations (AFRU) creates millions of records. Push-down projection filters isolate relevant subsets prior to joining.
• Columnar Store Pruning: Leveraging SAP HANA's columnar dictionary and partition pruning to achieve sub-second execution across dense manufacturing tables.
S/4HANA Production Safety & Isolation
• Zero OLTP Degradation: Analytical queries generated by Power BI must never cause row locks, table locks, or CPU starvation for live transactional users on the factory floor.
• Workload Management (WLM): Configuring dedicated HANA DB user classes and resource limits to cap memory allocation and thread execution for analytics.
• Dual-Mode Aggregations: Power BI composite models cache summarized metrics in memory while routing granular drill-through queries via DirectQuery only when filtered.
Audit-Grade Financial & Operational Harmony
• The 'Two-Book' Problem: Factory floor logs frequently diverge from financial ledgers due to timing delays, scrap accruals, and manual journal postings.
• Harmonization with ACDOCA: Every rupee reported in cash flow, inventory valuation, and batch costing is programmatically reconciled against the Universal Journal (ACDOCA).
• Subledger Alignment: Automated cross-checking between vendor balances (BSIK), customer receivables (BSID), and costing sheets (CKIS/KEPH) guarantees audit sign-off.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
09 / 13

## Slide 10
PROJECT TIMELINE & PHASING
10-Week Agile Implementation Roadmap & Governance
Disciplined 5-phase delivery framework ensuring rapid time-to-value, rigorous validation, and zero production risk
PHASE 1: BLUEPRINT
Weeks 1–2
• KPI Workshops: Alignment with CFO, COO, CPO & Plant Heads on formulas.
• Calculation Blueprint: Documenting field-level logic and transformation rules.
• Environment Verification: HANA DB user permissions & Power BI gateway checks.
Gate 1: Metric Blueprint Sign-Off (25% Milestone)
PHASE 2: HANA VIEWS
Weeks 3–5
• Star-Join Modeling: Building Calculation Views in SAP HANA Studio/Web IDE.
• Recursive BOM Logic: Implementing multi-level indented BOM SQLScript logic.
• WLM & Performance: Workload management configuration and query tuning.
Gate 2: Calculation Views Validated (35% Milestone)
PHASE 3: POWER BI MODELING
Weeks 5–7
• Semantic Model Design: Building DirectQuery/dual-mode relationships in Power BI.
• Advanced DAX Layer: Implementing Liquidity Runway, LD risk, and COPQ logic.
• Executive UI/UX Design: Crafting intuitive, board-ready dark/light interfaces.
Review: Interactive Alpha/Beta Dashboard Walkthrough
PHASE 4: RECONCILIATION & UAT
Weeks 7–8
• Financial Reconciliation: 3-way tie-out between shop floor (MSEG) and GL (ACDOCA).
• User Acceptance Testing: Rigorous validation with Finance & Operations teams.
• Concurrency Stress Test: Validating sub-second response times under peak load.
Gate 3: Formal Business UAT Sign-Off (25% Milestone)
PHASE 5: CUTOVER & GO-LIVE
Weeks 9–10
• Gateway Deployment: Publishing semantic models to Power BI Service.
• Security & RLS Rollout: Dynamic role-based security mapped to SAP authorizations.
• CXO Handover & Training: Executive enablement workshops, SOPs, and project closure.
Gate 4: Production Go-Live & Handover (15% Milestone)
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
10 / 13

## Slide 11
AGILE SPRINT DELIVERY | ₹10,00,000 PER COCKPIT SUITE
Sequential Cockpit Commercial Framework & Sprint Rollout
Developing One Cockpit After Another — and Within Each Cockpit, One Report After Another
SPRINT 1: COCKPIT 1
Cash Flow & Fulfillment (₹10.0L | W1–W4)
Sequential Report Build: 1. Scheduled Dispatches → 2. Inbound Logistics → 3. AP Liability Aging → 4. AR Collection Inflows.
Embedded Enhancements: Net Liquidity Runway Simulator + Late Delivery LD Penalty Tracker embedded on same screens.
Full SOW Layers Included: HANA Views (₹4.5L) + Power BI & DAX (₹3.5L) + Financial Reconciliation (₹1.2L) + UAT/RLS (₹0.8L).
Sprint 1 Milestone Gate: Complete functional sign-off & production cutover of Cockpit 1 before Sprint 2 commences.
SPRINT 2: COCKPIT 2
52-Week Procurement Pipeline (₹10.0L | W4–W7)
Sequential Report Build: 1. Planned PO Releases → 2. Confirmed POs → 3. Part Traceability → 4. Vendor Load → 5. Subcontractor Special Stock 'O'.
Embedded Enhancements: Subcontractor TAT/Yield Loss Tracker + Critical Component Shortage Predictor.
Full SOW Layers Included: HANA Views (₹4.5L) + Power BI & DAX (₹3.5L) + PO Commitment Reconciliation (₹1.2L) + UAT/RLS (₹0.8L).
Sprint 2 Milestone Gate: Complete procurement sign-off & production cutover of Cockpit 2 before Sprint 3 commences.
SPRINT 3: COCKPIT 3
Manufacturing & Batch Costing (₹10.0L | W7–W10)
Sequential Report Build: 1. MRP Kitting Readiness → 2. Batch Cost Actual vs. Standard → 3. Work-Center OEE & Line Throughput.
Embedded Enhancements: Cost of Poor Quality (COPQ) Scrap Leakage Engine + WIP Valuation & Ageing Matrix.
Full SOW Layers Included: HANA Recursive BOM Views (₹4.5L) + Power BI & DAX (₹3.5L) + Cost Reconciliation (₹1.2L) + UAT/RLS (₹0.8L).
Sprint 3 Milestone Gate: Complete operations UAT sign-off, dynamic RLS rollout, executive training, and final handover.
SEQUENTIAL SPRINT DELIVERY & BILLING: ₹10,00,000 PER COCKPIT SUITE (₹30,00,000 TOTAL)
• Sprint 1 (Weeks 1–4): Cockpit 1 Delivered Report-by-Report → UAT & Live (₹10.0L) | • Sprint 2 (Weeks 4–7): Cockpit 2 Delivered Report-by-Report → UAT & Live (₹10.0L) | • Sprint 3 (Weeks 7–10): Cockpit 3 Delivered Report-by-Report → Final Handover (₹10.0L)
Sprint Milestone Tranches (per Cockpit): 25% Sprint Blueprint & Scope | 50% HANA Views & Reports Built | 25% Sprint UAT & Go-Live
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
11 / 13

## Slide 12
CONTRACTUAL GOVERNANCE
Commercial Terms & Conditions of Engagement
Formal commercial, delivery, intellectual property, and warranty parameters
1. Commercial Pricing & Taxes
• Proposal Validity: Commercial pricing of ₹10,00,000 INR per report (₹30,00,000 INR total) is valid for 30 calendar days from presentation.
• Tax Treatment: All professional fees are quoted exclusive of statutory levies. Goods & Services Tax (GST @ 18%) applies extra on all invoices.
• Fixed-Price Commitment: Turnkey professional services delivery guarantees zero billing escalation for the agreed scope of work.
• Out-of-Pocket Expenses: Client visits within Bengaluru are included. Any specialized outstation travel, if requested, billed on actuals with prior approval.
2. Milestone Invoicing & Payment Terms
• Invoicing Triggers: Invoices raised strictly upon written sign-off of defined milestone deliverables (Blueprint, Views, UAT, Go-Live).
• Credit Period: All approved milestone invoices payable within 15 business days from the date of formal electronic submission.
• Independent Report Billing: Reports can progress and be invoiced modularly, allowing rapid deployment of completed cockpits.
• Mobilization Advance: Milestone 1 invoice (25%) payable upon project agreement execution prior to Week 1 workshop kickoff.
3. Scope Boundaries & Change Requests
• Scope Baseline: Strictly bounded to the 3 named CXO cockpits and S/4HANA tables specified in the Metric Calculation Blueprint.
• Out-of-Scope Items: Upstream ERP data entry cleanup, custom ABAP transaction creation, or OS-level server upgrades are outside scope.
• Change Management (CR): Substantial additions of new tables, custom data flows, or new reports managed via formal Change Request at agreed daily rates.
• Schedule Adjustment: CR evaluations will define associated timeline impact prior to initiating additional work.
4. Intellectual Property, Warranty & Hypercare
• Full IP Ownership Transfer: Complete ownership of custom Calculation Views, Power BI .pbix models, and DAX IP vests with Hical upon final settlement.
• Complimentary Hypercare: Includes 30 calendar days of post-go-live hypercare support covering defect fixes and query performance stabilization.
• NDA & Confidentiality: Strict mutual confidentiality protecting Hical's proprietary BOMs, pricing sheets, cost rates, and strategic customer data.
• Long-Term Support (AMC): Optional annual maintenance contract (AMC) available post-hypercare for ongoing model extensions.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
12 / 13

## Slide 13
DELIVERY PREREQUISITES & CLIENT DEPENDENCIES
Project Assumptions & Technical Prerequisites
Key environment access, software licensing, and stakeholder availability essential for 10-week delivery
1. SAP S/4HANA Environment & Access
• Dedicated Database User: Hical IT to provision a dedicated read-only analytical database user on SAP HANA DB with authorization to build calculation views in an agreed analytics package (e.g. Z_HICAL_ANALYTICS).
• Modeling Tool Access: Access to SAP HANA Studio, SAP Web IDE, or Business Application Studio with developer rights to deploy views to the HANA repository (_SYS_BIC).
• Data Availability & Consistency: Standard S/4HANA tables (ACDOCA, MATDOC, EKPO, AFPO, RESB) are actively populated with consistent transactional records; upstream master data correction remains with Hical.
2. Power BI Platform & Gateway Infrastructure
• Power BI Workspace & Licensing: Hical to provision required Power BI Pro, Premium Per User (PPU), or Microsoft Fabric capacity licenses for development, publishing, and executive consumption.
• On-Premises Gateway VM: Hical IT to provide a dedicated Windows Server VM meeting Microsoft specifications for hosting the clustered On-Premises Data Gateway.
• Network & Firewall Clearance: Unrestricted, low-latency network and firewall connectivity between the Data Gateway, SAP HANA DB server (ports 30015/39015), and the Power BI Cloud Service.
3. Business SME Availability & Governance
• Single Point of Contact (SPOC): Hical to designate an internal Project Manager / SPOC to facilitate cross-functional scheduling, technical coordination, and milestone sign-offs.
• Functional Stakeholder Time: Finance (CFO/Controller), Supply Chain (CPO/Buyers), and Operations (Plant Heads) teams available for Phase 1 metric discovery (4-6 hours total) and Phase 4 UAT sessions.
• Timely Sign-Off Turnaround: Formal milestone deliverable reviews and feedback turnaround completed within 5 business days to maintain the 10-week agile project schedule.
Lumbini Elite Solutions | Hical Technologies Strategic CXO Dashboards Proposal | Confidential
13 / 13