## Slide 1
1. GOVERNANCE MODEL
Multi-Level Program Governance & Cadence
Clear escalation channels connecting plant floor execution to the C-suite.
ABB Robotics • Enterprise Program Governance • Enterprise Architecture Advisory
01 / 03
MONTHLY
Executive Steering Committee
Chair: Managing Director
• Budget allocation
• Strategic scope
• Executive escalations
ESCALATES TO
Board of Directors
BI-WEEKLY
Architecture Review Board
Chair: Chief Architect
• Clean-core compliance
• Interface standards
• Security sign-off
ESCALATES TO
Steering Committee
DAILY STANDUP
Plant Working Teams
Chair: Plant Operations Lead
• Line-level sprint backlog
• Operator enablement
• Defect remediation
ESCALATES TO
Architecture Board

## Slide 2
2. APPROVAL GATES
Multi-Tier Stage-Gate Sign-Off Criteria
Formally designated stakeholders certifying technical and operational readiness.
ABB Robotics • Enterprise Program Governance • Enterprise Architecture Advisory
02 / 03
GATE 1: ARCHITECTURE SIGN-OFF
Chief Enterprise Architect
Timing: Sprint 0
VERIFICATION CRITERIA
• Clean-core rules validated
• OT firewall verified
• Data models approved
ARTIFACT: Signed Architecture Charter
GATE 2: PILOT PLANT ACCEPTANCE
Plant Operations Director
Timing: Sprint 4
VERIFICATION CRITERIA
• Pilot line latency <200ms
• Zero dropped telemetry events
• Operator ergonomics passed
ARTIFACT: Pilot Sign-Off Slip
GATE 3: QUALITY COMPLIANCE
Global VP of Quality
Timing: Sprint 8
VERIFICATION CRITERIA
• 21 CFR Part 11 audit trails
• Electronic signatures tested
• Lot genealogy tied to ERP
ARTIFACT: Validation Master Report
GATE 4: PRODUCTION CUTOVER
Executive Steering Comm
Timing: Sprint 12
VERIFICATION CRITERIA
• Go-live checklist 100% green
• Disaster recovery tested
• 24/7 hypercare staffed
ARTIFACT: Production Go-Live Permit

## Slide 3
3. RACI ALIGNMENT
Program RACI Responsibility Matrix
Accountability matrix preventing organizational confusion during deployment.
ABB Robotics • Enterprise Program Governance • Enterprise Architecture Advisory
03 / 03
ACTIVITY / DELIVERABLE | Advisory Architect | Client IT Lead | Plant Operations Lead | Steering Committee
System Architecture & BTP Sizing | A | R | C | I
OT Network & Firewall Exceptions | C | A | R | I
Operator Enablement & SOP Sign-off | R | C | A | I
Milestone Gate Sign-off & Invoicing | C | C | C | A